## Slide 1: What is SDLC
Software/System development lifecycle
To implement SDLC we use different types of SDLC models like waterfall, rat, agile etc.
Waterfall model
  Analysis
  Design
  Implementation
  Testing
  Deploy
  Maintenance

## Slide 2: Agile methodology
Iterative approach to the project development
Divide the project in small sections
These section will be called iterations
For every iterations we will have to perform the SDLC
Scrum Framework is the framework that defines the project management using Agile Methodology

## Slide 3: Advantages
Provide a stage for everyone to work together clients, leaders, project teams.
Rapid Deployment of solutions
Faster turnaround times
Faster deduction of issues
Reduced wastage of resources, its minimal
More frequent feedback from the client

## Slide 4: Working
1st Iteration 2nd Iteration 3rd Iteration 4th Iteration I A A A A Ꭰ D
D I
T
T
Scrum Framework Using this Agile Methodology can be implemented in project development Scrum.
Focus ==> Guidelines of project development, Roles Deliver the project in iteration. Each iteration is called Sprint.

## Slide 5: Stages of Scrum Project
Planning ==> Define vision of the project, budget, expectations. Define sprints of each iteration. Backlog of the first sprint will the deciding factor for the other sprints
Staging ==> First sprint's requirement and here the backlog is refined
Development ==> Set of sprints that are being developed. At the end of this stage there will be no backlogs.All the backlogs are converted into sprints
Release ==> Final product is deployed, the release backlog can be used as product backlog for the next version product

## Slide 6: Roles in Scrum Project
Product Owner ==> Representative of the client to interact with the project team
Stakeholder ==> Anyone with the interest in the project eg someone helping the requirement gathering or the project decision or testing
Scrum Master ==> Single point of contact on the development team. Scrum master need not be a separate person but can be the person involved in the project development it self
Team Member ==> Actual members working in the project

## Slide 7: Scrum Process
1. Sprint should not have more than 7 members 2. Sprint duration is 30 days 3. Scrum project are client-driven. Client will decide which sprint of the project to be created. 4. Each Sprint begin two meeting: 1. With Scrum master, the customer representative, stakeholder will meet to decide about the product backlog and release backlog 2. The product owner and team members where task will be created from the product backlog 5. Each task must require 4 to 16 hrs. Bigger tasks into smaller tasks 6. Scrum master and product owner will check regularly the resources required to support the team and accordingly will adjust the task load 7. Each sprint finishes with the presentation to the stockholder
Everyday a meeting (15-20) is done to keep a track of the project Scrum teams should operate from same room

## Slide 8: JIRA
JIRA Is a project management tool Bug tracking and agile project management tool Jira ===> Gojira (Japanese) ==> Godzilla