## Slide 1: SDLC, SCRUM, and AGILE

## Slide 2: SDLC : Software Development Lifecycle
Analysis
  Outcome of analysis is called as SRS : Software Requirement Specification
Design
Implementation
Testing
Maintenance

## Slide 3: Waterfall Model : only forward direction
Analysis : 1 Month
Design : 15 Days
Implementation : 1 Month
Testing : 15 days
Maintenance

## Slide 4: Agile Model : solution for Waterfall model dividing project into small modules and completing each module simultaneously
Iterative approach to the project development
Divide project into small section
These sections are called as iterations
For every iteration we have to perform SDLC
SCRUM framework is to define project management using agile methodology

## Slide 5: Advantages of Agile model
Provides stage for everyone to work together clients, leaders and project teams
Rapid development of solutions
Faster deduction of issues/problems
Faster solutions for the problems
Reduce wastage of resource
More frequent feedback from clients
1st Iteration 2nd Iteration 3rd Iteration
A – D – I - T A – D - I A - D

## Slide 6: What is SCRUM ?
It is used to implement Agile model/methodology
Scrum focuses on guidelines of project development and Roles
Deliver the project in the iteration. Each iteration is called as sprint .

## Slide 7: Stages of SCRUM project
Planning :
  Vision of project, budget and expectations
  Defines sprints (iteration)
Staging
  Sprint requirement
  Solving backlog of previous sprint
Development
  Implementing/developing sprints
  At the end of this stage there will be no backlog
  Backlog again converted into sprint
Release
  Final product is developed
  Finding release backlog and solving in next iteration

## Slide 8: Roles in SCRUM project
Product owner
  Representatives of client to interact with the project team
Stockholders
  Anyone who is interested in the project
  Ex : helping hands in the project, testing etc
Scrum master
  Single POC in development team
  It is the same person involve in project development team
Team member
  Actual members working on the project

## Slide 9: SCRUM process
One sprint consist of max 7 members
Spring duration 30 days
Scrum project are client driven so client will decide sprint of project should be created
Each spring begin with 2 meetings :
  With scrum master, the customer representative and stockholders will meet to decide about product backlog and release backlog
  Product owner and team members where task will be created from the product backlog
  Break bigger task into smaller
  Each task require 4 to 16 hrs. to resolve

## Slide 10: SCRUM process cont.
Scrum master and product owner check regularly the resource required to support the team and accordingly adjust workload
Each sprint finishes after presentation to stockholders
Everyday 15-20 min meeting is done to keep a track on the project
Scrum teams should be operate from same room

## Slide 11: JIRA
A project management tool
Bug tracking and agile project management tool
Jira – Gojira (Japanese) - GodZila

## Slide 12: JIRA IMPLEMENTAION